South Wootton Parish Council

ACTION PLAN 2025-26

| Action | Aim | Budget | Action to be taken | Date to be completed | Date to be reviewed |
| --- | --- | --- | --- | --- | --- |
| To provide additional/replacement litter/dog waste bins where appropriate | To continually monitor litter/dog waste bins and add/replace when and where necessary. | £500 | Monitor. | Ongoing | Ongoing |
| To secure extra Cemetery space adjacent to the existing Cemetery. | To provide extra burial ground to cover a period of 30-40 years. | Provided through developer obligations. | To consult with developers regarding the Burial Ground according to the South Wootton Parish Council Neighbourhood Plan until such time as the land has been transferred. | Ongoing | Ongoing |
| To monitor NCC Village Signs | To monitor condition of village signs and report to NCC when in need of replacement or cleaning. | NCC cost | Monitor | Ongoing | Ongoing |
| To continue to improve the Cemetery driveway | To add new shingle on the driveway and footpaths throughout the existing and new Cemetery as required. |  | Monitor | Ongoing | Ongoing |
| To monitor and repair the perimeter wall at St Mary’s Churchyard. | To keep the wall in a good state of repair. | As ongoing maintenance. | Continue with work as money allows. Paid for by CIL Funds | Ongoing | Ongoing |
| To improve the Village Hall Car Park where dips have occurred | To resurface | £12300 + VAT | Work booked in for end July 2025 | August 2025 | Ongoing |
| South Wootton Village Pond dredging | To remove silt and clean the pond. | £25000 | Work agreed and booked in for 14th July 2025 Currently delayed | End July 2025 Oct-Dec 2025 | Monitor |
| To provide 2 Owl Boxes | To improve biodiversity | £300 | Order and organise installation | Sept 2025 | Ongoing monitoring for damage |
| To erect new back boundary fence at the Allotments | To add security | £2500 | Quote to follow | End of 2025 | Monitor |

Adopted: November 2017

To be reviewed Annually

Date of last Review: Sept 2025

Reviewed:  Sept 2026

Signed: